HRMS Functionality, Role, Industry & Security Audit Report

Date: July 17, 2026

Project: EMS (Employee Management System) — server + vite_client

Method: Static code-path tracing (UI → route → controller → model/DB). No live HTTP/SMTP/bank runs. Runtime-dependent items marked Needs manual testing.

Classification: Internal — Stakeholder / Management

Phases covered: 1 Inventory · 1B Roles · 2 Real-world gaps · 2B Industry · 3 Working status · 3B Fixes · 3C Security

# Executive Summary

Overall estimated completion for a full-suite multi-industry HRMS: ~47% (feature census n=72: ✅ 21 Fully Working, ⚠️ 25 Partial/Manual, ❌ 26 Not Working). Inventory lists 107 features across 22 modules. Of 29 requested real-world roles: Yes 6, Partial 12, No 11. Security checks: ✅ 4 / ⚠️ 11 / ❌ 7 (11 High-risk gaps). Core spine (auth, employee CRUD, leave engine, attendance punch/regularization, India payroll calc/PDF) is real. Outer suite (trusted HR reports, bank payout, recruitment UX, appraisal UI, expenses, MFA/SSO, field encryption) is incomplete or unsafe.

## Status counts

| Status | Count | Share |
| --- | --- | --- |
| ✅ Fully Working | 21 | 29% |
| ⚠️ Partially Working / Needs manual testing | 25 | 35% |
| ❌ Not Working | 26 | 36% |

## Top 5 critical gaps (real-world needs unmet)

1. Actual bank salary disbursement (mock-bank only) and multi-country payroll.

2. Trusted leadership reports (compliance/attendance/performance/attrition/recruitment often fabricated).

3. End-to-end recruitment UX (create/detail 404), expenses UI (404), appraisal SPA (APIs orphaned).

4. Enterprise access: MFA, SSO, auditor/contractor/intern roles, true custom-role API enforcement.

5. Employee self-service completeness: helpdesk create blocked, my-onboarding unreachable, WFH without approval.

## Top 5 critical bugs

1. Mock payout marks payroll Paid with no money movement.

2. GET /api/v1/admin/payroll/get-all-payroll auth too weak (salary data leak).

3. Hard employee delete without cascade / soft-delete.

4. Leave balance check soft-fails (leave still created if engine throws).

5. CompOff employee router imported but never mounted; recruitment/SLA/expenses/encashment UI disconnected.

## Top 5 security risks

1. Unauthenticated profile-photo DELETE/GET, /api/push subscribe/send-test, id-cards/test-db, debug uploads.

2. Public /uploads static serving of documents and photos.

3. Payroll salary exposure via under-authed get-all-payroll (IDOR/field leak).

4. No MFA/SSO; plaintext bank/PAN/Aadhaar/salary at rest; incomplete org-scoped queries.

5. No GDPR subject export/erasure; sparse audit coverage on sensitive mutates.

Verdict: Do not sell or go-live as a complete multi-industry HRMS until P0 security/payroll/report issues are fixed. Leave / Attendance / India Payroll-calc / Auth are closest to production-grade. Permission enforcement is BOTH frontend and backend for core modules — but critical API holes make 'backend enforced' incomplete.

# Section A: Full Functionality Inventory

Every feature discovered in frontend + backend + models, grouped by module. Presence of a file does not imply the feature works (see Section E).

## Authentication & Session

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Unified login | Email/password login for admin/employee/org; role dashboard redirect | Auth/Login.jsx → POST /api/v1/both/auth/login → unifiedAuthController | Public |
| Logout | Clears JWT/refresh/CSRF cookies and Redux auth state | Header → authSlice.logoutUser | Any authenticated |
| Organization signup | Multi-step org + admin registration | Auth/OrganizationRegister.jsx → POST /v1/organization/auth/register | Public |
| Organization login | Org-owner login | Auth/OrganizationLogin.jsx | Public |
| Admin register (dev) | Admin account creation | Auth/Register.jsx → POST /v1/admin/auth/register | Gated in production |
| Employee register (HR-created) | Create employee credentials during hire | AddEmployee → POST /v1/employee/auth/register | admin, hr + employee.create |
| Forgot / reset password | Email token reset flow | ForgotPasswordEmail / ResetPassword → /password/* | Public (token) |
| Session refresh | Access ~1h + refresh cookie; axios 401→refresh | axios.js + refresh-token routes | Any authenticated |
| Frontend route guards | Role/permission-gated SPA routes | ProtectedRoute.jsx + routes/index.jsx | All roles |
| API auth middleware | JWT + requirePermission on many APIs | middlewares/* + requirePermission | Server-side |
| First-login permissions | Location/push permission prompt | FirstLoginPermissionRequest.jsx | Any authenticated |

## Dashboards

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Role-based dashboard redirect | Picks dashboard from role/API | RoleBasedDashboard.jsx → /dashboard | Any authenticated |
| Admin / HR / Manager / Employee / Finance / Tech / Executive dashboards | Role-specific KPI hubs | Admin¦HR¦Manager¦Employee¦Finance¦Tech¦Administration Dashboard*.jsx | Per-route roles |
| Organization dashboard | Org-level overview | OrganizationDashboard.jsx | admin, executive |
| Employee todos widget | Personal todo list (localStorage only) | Employee/Dashboard/Todo.jsx | Any authenticated |

## Employee Management

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Employee list / search | Search/filter workforce | EmployeesPage.jsx → GET /admin/employee | admin, hr, manager, executive |
| Add employee | Create employee + credentials + system role | AddEmployee.jsx → employee auth register | admin, hr + employee.create |
| Employee details (multi-tab) | Personal/job/docs/leave/payroll/performance/timeline | EmployeeDetailsPage.jsx | admin, hr, manager, executive |
| Edit work info | Update department/title/manager | PUT /admin/employee/:id/work-info | admin, hr, manager (scoped) |
| Self profile view/edit | Own profile fields + tax/financial | ViewProfile / ProfileDetails / TaxDeclaration | Any authenticated (self) |
| Soft deactivate / terminate | Status lifecycle without hard wipe | PATCH update-status / terminate | admin, hr |
| Hard delete employee | Permanently remove employee document | DELETE .../delete-employee/:id | admin |
| Profile photo upload | Upload avatar | ProfilePhotoRoutes + multer | Self / admin (upload auth'd) |
| Bulk import / export | CSV hire upload / Excel export | — (CSV mislabeled export only) | — |

## Attendance

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Clock in / out + breaks | Punch attendance with optional geo/selfie | CheckInOut.jsx → /both/attendance/clock-in¦out | Employee |
| Geo-fencing | Haversine vs attendance rules radius | Client geolocation + attendance-rules | Employee (rules: admin/hr) |
| Selfie / camera capture | Base64 image on attendance doc | Clock-in UI canvas | Employee |
| Work-from-home punch | Punch as work_from_home when org allows | CheckInOut / AttendanceBox + allowWorkFromHome | Employee |
| WFH request (informational) | Submit WFH dates; email notify; no approval chain | WfhRequestPanel → /both/wfh-requests | Any authenticated |
| Today's attendance status | Who is in/out/on leave | TodayStatusComponent.jsx | admin, hr, manager, executive |
| Attendance history / analytics | Historical views + WFH KPIs | AllAttendanceStatsComponent.jsx | admin, hr, manager, executive |
| Attendance rules config | Windows, geo, WFH, penalties, comp-off toggles | AttendanceRules.jsx | admin, hr, executive |
| Attendance regularization | Request + approve miss-punch fixes | MyRegularizationRequests / RegularizationRequests | Employee apply; manager/HR approve |
| Biometric integration | Fingerprint/face devices | — | — |
| Attendance PDF export | Export attendance PDF | GET attendance/:employeeId/export-pdf | Authenticated (scope risk) |

## Leave Management

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Apply / cancel leave | Submit or cancel leave request | LeaveApplication / hub → /employee/leave/* | Any authenticated |
| Approve / reject leave | Manager/HR status update + balance + email | LeaveManagement.jsx | admin, hr, manager, executive |
| Leave balance engine | Accrual, carry-forward, pending, available | services/leaveBalanceEngine.js | System / HR adjust |
| Leave policy CRUD | Leave types, quotas, compensatory rules | LeavePolicyManagement.jsx | admin, hr, executive |
| Admin balance viewer/adjust | Inspect + PATCH balances | EmployeeLeaveBalanceViewer + LeaveTab | admin, hr, executive |
| Leave reports | Leave utilization reporting | LeaveReportsPage.jsx | admin, hr, executive |
| Leave encashment | Cash for unused leave | LeaveEncashment.jsx + APIs (UI mostly unrouted) | Employee apply; admin approve |
| Comp-off (admin) | Admin manage compensatory offs | /api/v1/admin/comp-off | admin, hr |
| Comp-off (employee) | Employee claim/use comp-off | CompOffRoutes.js imported, never mounted | Dead |
| Approval workflows on leave | Multi-step approval | leave create → approval service | Configured approvers |
| Auto-escalation if no response | Escalate if manager silent X days | — | — |

## Payroll & Compensation

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Salary structure CRUD | Earnings/deduction components, PT | SalaryStructureManager.jsx | admin (API isAdminAuthenticated); UI also finance |
| Generate / process payroll | Bulk generate Payroll docs | AdminPayroll.jsx → payrollController | admin, hr, finance |
| Tax / PF / ESI / TDS calc | India-oriented statutory calculations | payrollGenerationHelper, incomeTaxCalculation | System |
| Employee payslip + PDF | View/download payslips | EmployeePayroll.jsx + pdfExportController | Self |
| Bank disbursement / mark Paid | Transfer salary + mark Paid | paymentService.transferToBank → mock-bank | CEO-gated disburse |
| Legacy list all payrolls | List org payrolls | GET /admin/payroll/get-all-payroll (isAuthenticated only) | Any authenticated — SECURITY GAP |
| Payroll reports | Payroll statistics | PayrollReport.jsx | admin, hr, finance, executive |

## Recruitment

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Recruitment ATS list | List jobs + candidates | RecruitmentPage.jsx | admin, hr, executive |
| Create job posting (API) | POST job openings | recruitmentController | admin, hr, executive |
| Create/detail job (UI) | Buttons navigate to unregistered routes | /recruitment/create-job — 404 | — |
| Candidate apply | Apply to job (authenticated) | POST /both/recruitment/jobs/:id/apply | Any authenticated |
| Interviews / offer letters | Backend endpoints; thin SPA | Controller only | admin, hr |
| Recruitment report | Funnel metrics (largely fake) | RecruitmentReport.jsx | admin, hr, executive |

## Performance & 1:1

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Employee performance tab | Manual score + stats | PerformanceTab.jsx | admin, hr, manager |
| Performance reviews / goals / cycles APIs | CRUD review docs, goals, cycles | /both/performance-review, /both/goal, /admin/review-cycle | Mixed |
| Goals / appraisal SPA | Primary UI for cycles/goals | No routes in routes/index.jsx | — |
| Performance report | Rating distribution (fabricated fallbacks) | PerformanceReport.jsx | admin, hr, executive |
| One-on-one meetings | Manager ↔ employee 1:1 | OneOnOneRouteWrapper | Any authenticated |

## Onboarding / Offboarding

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Onboarding workflows (HR) | Create/manage checklists | OnboardingPage.jsx → /admin/onboarding | admin, hr, executive |
| Onboarding detail | Workflow tasks | OnboardingDetailPage.jsx | admin, hr, executive |
| My onboarding (employee) | Employee checklist | MyOnboardingPage — route guards exclude employees | Unreachable |
| Offboarding / IT provisioning | Exit checklist + access revoke | Model hints only / not implemented | — |

## Documents & ID Cards

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| My documents | Upload/download personal docs | MyDocumentsPage.jsx | Any authenticated |
| HR documents approve/versions | Review + versions | DocumentsPage / DocumentVersions | admin, hr, executive |
| ID card generator | Generate employee ID cards | IdCardGenerator.jsx | admin, hr, executive |
| ID card test-db (debug) | Dump sample employees | GET /admin/id-cards/test-db — NO AUTH | Public — SECURITY GAP |

## Policies & Approvals

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Company policy CRUD + acknowledgment | Create/publish; employees acknowledge | PolicyManager / ViewPolicies | admin/hr create; all acknowledge |
| Approval workflow config + pending inbox | Multi-step workflows + act on items | WorkflowManager / PendingApprovals | admin, hr, manager, executive |

## Calendar

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Calendar management / employee view | Holidays / events / working days | CalendarManagement / EmployeeCalendar | admin/hr manage; all view |
| Calendar image OCR | Extract holidays from image | calendarUploadController — hardcoded stub | admin |

## Reports & Analytics

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| HR reports suite | Headcount, attrition, attendance, payroll, performance, recruitment, compliance | HRReportsLayout → /admin/reports/* | admin, hr, executive |
| HR / Org analytics | Broader analytics dashboards | HRAnalyticsPage / OrganizationAnalytics | admin, hr, executive |
| Excel export | Export tables | exportUtils.exportToExcel — actually CSV | Callers |

## Notifications

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| In-app + Socket.IO + web push | Inbox, realtime, VAPID push | Notifications.jsx + websocket + push-subscription | Any authenticated |
| Announcements + notification settings | Compose org announcements; prefs | NotificationSender / NotificationSettings | admin, hr |
| Transactional email / SMS | Leave/auth emails; SMS flag only | emailSender.js; no SMS provider | System |

## Roles & Access Control

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Platform / system roles | Assign fixed SaaS roles + permissions | UsersRolesPage → /admin/platform-roles | admin, hr |
| Role hierarchy UI (custom roles) | Create custom Role docs with parent/permissions | RoleHierarchy.jsx → /admin/roles | admin, hr, executive |
| requirePermission on APIs | Real RBAC on many routes | middlewares/requirePermission.js | Server |
| Legacy Role.rbac middleware | module/action Role model checks | middlewares/rbac.js — unused by route mounts | Cosmetic |
| Admin Settings Permissions/Security tabs | Placeholder theatre | AdminSettings.jsx | admin — cosmetic |

## Organization & Settings

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Org profile / settings / subscription / verification | Identity, theme, billing, domain | Admin/Organization/* | admin, executive |
| Email / theme settings | SMTP + UI theme | EmailSettings / ThemeSettings | admin |
| Audit logs | Admin audit trail API | /admin/audit-logs | admin |

## Projects & Tasks

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Projects CRUD + employee tasks | Manage projects / assigned work | ProjectPage / EmployeeProjects / TaskRoutes | admin, hr, manager, project_manager, executive; employees self |
| Project delete | Delete from list | ProjectPage.jsx TODO — not wired | — |

## Learning / Benefits / Engagement

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Learning hub + courses | Catalog, create/edit, take course, team learning | LearningPage / CreateCourse / CourseDetails / TeamLearning | Any / HR create |
| Benefits plans + enroll | Manage/enroll benefit plans | BenefitsPage / BenefitDetailPage | admin, hr / any |
| Engagement surveys + 360 | Surveys/feedback; 360 placeholder | EngagementPage / CreateSurvey | Any / admin create |
| Training ROI | ROI calculation | learningController.calculateTrainingROI — hardcoded costs | admin |

## Helpdesk & SLA

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Helpdesk ticket list | List tickets | HelpdeskPage.jsx — New/View dead; employees blocked | admin, hr, executive |
| SLA manager UI | CRUD SLAs + violations | SLAManager.jsx — NO ROUTE; API /violations shadowed | Unreachable |

## Expenses / Succession / Workforce

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Expense API | Submit/approve/mark-paid | /both/expense | Employee submit; admin approve |
| Expense UI | Finance dashboard → /admin/expenses | No React route — 404 | — |
| Succession / Workforce planning | Plans + talent pool + forecasts | SuccessionPage / WorkforcePage | admin, hr, executive |

## Mobile / PWA

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Capacitor + responsive + PWA install | Native shell + mobile layout + install prompt | capacitor.js / Header / InstallPrompt | All |
| Manager mobile leave approve | Responsive web; no offline queue | Same SPA | Managers |

## Security / Debug (side features)

| Feature | Description | Location | Access Role |
| --- | --- | --- | --- |
| Health check | Liveness | /api/health | Public |
| Debug uploads listing | List upload filesystem | /api/debug/uploads — NO AUTH | Public — SECURITY GAP |
| Legacy unauth push subscribe | POST /api/push/subscribe + send-test | routes/push.js | Public — SECURITY GAP |
| Unauth profile photo GET/DELETE | GET/DELETE /both/profile-photo/:type/:id | ProfilePhotoRoutes.js | Public — SECURITY GAP |

# Section B: Role & Permission Matrix

Source of truth for API ACL: server/config/permissions.constants.js + requirePermission. System roles: employee, hr_executive, hr_manager, payroll_admin, line_manager, executive. Platform roles: org_owner, hr_admin, hr_executive, payroll_admin, manager, employee.

Permission matrix exists centrally in server/config/permissions.constants.js (PERMISSIONS + ROLE_PERMISSION_MAP) and is enforced on many APIs via requirePermission — this is real RBAC, not only UI.

Parallel systems: (1) platform roles on User, (2) system roles (6 SaaS IDs), (3) functionalRoles on Employee inferred from dept/title, (4) custom Role model via RoleHierarchy — middlewares/rbac.js for Role docs is NOT wired into route mounts, so custom hierarchy permissions are largely cosmetic for API ACL.

Custom roles: RoleHierarchy can CREATE custom roles for a client company, but Super Admin cannot reliably map those custom roles onto requirePermission keys used by APIs. UsersRolesPage only assigns the fixed 6 system roles.

Multi-role: User.roles is an array; functionalRoles is an array — yes, one person can hold Manager + HR (e.g. functionalRoles includes both). Permission buckets are merged via permission service.

Hierarchy/delegation: Role model has parentRole for UI tree; NO approve-on-behalf / out-of-office delegation engine found.

CRITICAL: Several sensitive APIs use weak/no auth (get-all-payroll, profile-photo DELETE, push, test-db, debug uploads) — frontend hiding is irrelevant; see Section G.

## Role matrix (requested real-world roles)

| Role | Exists? | Modules Accessible | Missing Real-World Permissions | Enforced Where |
| --- | --- | --- | --- | --- |
| CEO | Partial | executive bucket + CEO dashboard route; functionalRoles ceo/executive; EXECUTIVE_DASHBOARD, org-wide view perms | No dedicated CEO permission set; no board reporting; no exclusive payroll disburse beyond UI gate; no company-wide policy veto | Both (dashboard FE; limited BE executive routes) |
| COO | No | None dedicated — would map only if titled/positioned as executive | Ops KPIs, cross-dept approvals, business continuity — all missing as role | N/A — frontend would need custom RoleHierarchy entry (not enforced by requirePermission) |
| CTO | Partial | executive + TECH_DASHBOARD if dept=engineering/IT; functionalRoles cto/executive | Tech hiring pipeline ownership, system access provisioning, engineering OKR cascade — missing | Both (partial) |
| CFO | Partial | executive + FINANCE_DASHBOARD if finance dept; functionalRoles cfo; PAYROLL_VIEW_ALL via executive | Treasury, budget vs actual, bank file approval, statutory filings ownership — missing | Both (partial) |
| CHRO / CPO | Partial | Maps to hr_manager / HR_ADMIN / org_owner; full HR_MANAGER_PERMS | People strategy OKRs, org design, compensation bands UI, board people report — thin | Both |
| CMO | No | None | Marketing headcount/campaign staffing — not an HRMS role here | N/A |
| VP | Partial | functionalRoles vp/executive; VP dashboard path | Delegation when absent; portfolio approvals — no delegation engine | Both (partial) |
| Director | Partial | Inferred as manager if jobTitle/position contains director | Director-level multi-team span of control — same as line manager perms | Both (partial) |
| General Manager | No | No GM system role | Site/P&L people authority — missing | N/A |
| Department Head | Partial | Treated as line_manager if position/jobTitle manager/director | Dept budget headcount planning beyond workforce page — limited | Both (partial) |
| Team Lead | Partial | Only if titled manager; no distinct team_lead role | Lead-only soft approve without full manager — missing | Frontend role string only if inferred |
| Manager / Line Manager | Yes | SYSTEM line_manager: team employee/leave/attendance view+approve, regularization, self payroll, project.admin.view | Cannot formally see team salaries via permission matrix — but legacy get-all-payroll bypasses this; no skip-level; no out-of-office delegate | Both (with BE gap on payroll list) |
| Project Manager | Partial | functionalRoles project_manager; project routes | Resource allocation, project timesheets, billing rates — thin | Both (projects) |
| HR Admin / HR Manager | Yes | hr_manager / hr_admin: nearly all PERMISSIONS except executive.dashboard | CHRO board packs; multi-country policy packs — missing | Both |
| HR Executive | Yes | hr_executive: employee CRUD-ish, leave/attendance view/approve, ID cards; no payroll publish | Letter generation, offer letters UI, background verification — partial/missing | Both |
| Recruiter / TA | No | Uses HR roles for /recruitment | Dedicated recruiter scope (own reqs only), careers portal, interview scorecards — missing | FE: HR only |
| Payroll Officer | Yes | payroll_admin: payroll CRUD/process/publish + employee.view.all | Bank file generation, statutory returns, payslip dispute — partial (calc OK, disburse mock) | Both (salary structure API still isAdminAuthenticated) |
| HR Business Partner | No | No HRBP role; would use HR executive/manager | Client-group scoping, talent reviews — missing | N/A |
| Finance Manager | Partial | finance functional/dept → FINANCE_DASHBOARD; not a system role | Expense approval UI missing; GL export — missing | FE heavy; BE payroll gaps |
| Accountant | No | None | Journal posting, vendor payments — not in product | N/A |
| Payroll Finance Approver | Partial | Overlaps payroll_admin / CEO disburse UI gate | Maker-checker dual control for payout — incomplete (mock bank) | Partial BE |
| System Admin / Org Owner | Yes | org_owner bucket = ALL_PERMISSIONS; org dashboard | Tenant-level feature flags per industry; custom permission builder beyond RoleHierarchy (legacy unused) — partial | Both |
| IT Support | Partial | tech dashboard if IT dept; no IT helpdesk agent role | Access provisioning tickets, device inventory — missing; helpdesk employee-blocked | FE only mostly |
| Regular Employee | Yes | employee: punch, leave apply, payroll self, leave.view.team | Helpdesk create blocked; my-onboarding unreachable; encashment UI unrouted | Both |
| Intern | No | No intern employment-type role; employee only | Limited leave types, stipend payroll, mentor assignment — missing | N/A |
| Contractor / Freelancer | No | No contractor type with restricted portal | Limited self-service, no benefits, invoice-based pay — missing | N/A |
| Probation Employee | No | No probation flag-driven ACL | Probation leave caps, confirmation workflow — missing as role (may exist as field elsewhere) | N/A |
| Auditor (read-only) | No | No auditor role; audit-logs admin-only | Read-only compliance across all modules without mutate — missing | N/A |
| Legal / Compliance Officer | No | None; ComplianceReport is fake static UI | Policy legal hold, POSH case mgmt, retention — missing | N/A |

## Permission matrix clarity

Yes — a clear role→permission map exists in permissions.constants.js (ROLE_PERMISSION_MAP). It is NOT only scattered string checks, though some legacy routes still use isAdminAuthenticated / isAuthenticated without PERMISSIONS keys. Custom roles via RoleHierarchy are NOT reliably enforced on APIs (rbac.js unused). Multi-role support: Yes (User.roles[] + functionalRoles[]). Delegation (approve on behalf of absent VP): No.

# Section C: Real-World Gap Analysis

What HR teams need vs what this codebase actually delivers.

## Attendance

| Real-World Need | Current Solution | Status | Recommendation |
| --- | --- | --- | --- |
| See who is on leave / in office today at a glance | TodayStatusComponent + leave overlays | Fully Addressed | Keep leave+attendance joined loads |
| Reliable geo/photo proof resisting spoofing | Geo + selfie exist; client-spoofable; simple punches can skip | Partially Addressed | Server enforce + device attestation |
| Biometric / factory devices | Not implemented | Not Addressed | Vendor middleware |
| WFH request with manager approval | WFH request is informational email only; separate from punch | Partially Addressed | Wire approval workflow + link to attendance |
| Managers approve regularization on mobile | Responsive SPA; no offline queue | Partially Addressed | Push deep-links + QA |

## Leave

| Real-World Need | Current Solution | Status | Recommendation |
| --- | --- | --- | --- |
| Apply leave and track balance accurately | Strong leaveBalanceEngine + apply/approve/cancel | Fully Addressed | Fail closed on engine errors |
| Team leave calendar at a glance | Partial via hub/today status | Partially Addressed | Manager team leave widget |
| Auto-escalate if manager silent X days | Workflows exist; no SLA auto-escalate job for leave | Not Addressed | Cron + SLA |
| Comp-off earn/use by employees | Admin API mounted; employee CompOffRoutes dead | Partially Addressed | Mount + UI |
| Leave encashment | API + orphaned UI | Partially Addressed | Route LeaveEncashment.jsx |

## Payroll

| Real-World Need | Current Solution | Status | Recommendation |
| --- | --- | --- | --- |
| Auto-calculate PF/ESI/TDS (India) | Real engines with slabs/caps | Fully Addressed | CA sign-off + regression tests |
| Multi-country tax engines | India-oriented only | Not Addressed | Strategy per country |
| Payslip download | PDF path exists | Fully Addressed | Clarify publish workflow |
| Actually disburse salaries | mock-bank always succeeds; marks Paid | Not Addressed | Real payout provider |
| Prevent non-payroll staff seeing salaries | Legacy get-all-payroll isAuthenticated only | Not Addressed | PAYROLL_VIEW_ALL + scoping |
| Expense reimbursements | API only; UI 404 | Not Addressed | Build Expenses page |

## Recruitment

| Real-World Need | Current Solution | Status | Recommendation |
| --- | --- | --- | --- |
| Post jobs and manage pipeline | List API-backed; create/detail UI 404 | Partially Addressed | Add create/detail pages |
| Interview scheduling & offers | Backend; thin SPA | Partially Addressed | Build UI |
| Public careers portal | Apply requires auth | Not Addressed | Guest careers page |
| Trusted hiring analytics | RecruitmentReport largely fake | Not Addressed | Bind to API; empty states |

## Performance

| Real-World Need | Current Solution | Status | Recommendation |
| --- | --- | --- | --- |
| Structured appraisal cycles | APIs exist; no primary SPA | Not Addressed | Performance hub UI |
| OKR / goal tracking | Goal API only | Not Addressed | Goals UI |
| Continuous 1:1s | Routed + API-backed | Fully Addressed | Reminders/templates |
| Calibration / 9-box | Report fabricates matrix | Not Addressed | Persisted ratings only |

## Employee Lifecycle

| Real-World Need | Current Solution | Status | Recommendation |
| --- | --- | --- | --- |
| Onboarding checklist + docs | HR workflows + documents | Partially Addressed | Open My Onboarding to employees |
| IT access provisioning Day 1 | Manual Add Employee only | Not Addressed | IT checklist integrations |
| Offboarding + access revoke | Not a full exit product | Not Addressed | Dedicated offboarding |
| Bulk hire CSV | Missing | Not Addressed | Import with rollback |

## Compliance

| Real-World Need | Current Solution | Status | Recommendation |
| --- | --- | --- | --- |
| Statutory filing tracker | ComplianceReport = hardcoded constants | Not Addressed | Compliance model + calendar |
| Policy acknowledgment audit | Policies + ack exist | Partially Addressed | Drive compliance dashboards from real data |
| Audit trail of sensitive actions | Audit log API partial coverage | Partially Addressed | Instrument all mutates; auditor role |

## Reporting / Analytics

| Real-World Need | Current Solution | Status | Recommendation |
| --- | --- | --- | --- |
| Trusted leadership reports | Many HR report pages use fake charts | Not Addressed | Remove fake KPIs |
| Real Excel export | CSV mislabeled as Excel | Partially Addressed | ExcelJS |
| Executive predictive insight | Naive linear fit | Partially Addressed | Label illustrative or real models |

## Self-Service

| Real-World Need | Current Solution | Status | Recommendation |
| --- | --- | --- | --- |
| Update personal/bank/tax data | ProfileDetails + tax + financials | Fully Addressed | Approve bank changes |
| Documents vault | My Documents + Documents&ID | Fully Addressed | Continue |
| Raise helpdesk ticket | CTA blocked; New Ticket dead | Not Addressed | Open + wire create |
| View payslip/leave/attendance | Yes | Fully Addressed | Continue |

## Notifications

| Real-World Need | Current Solution | Status | Recommendation |
| --- | --- | --- | --- |
| In-app approval alerts | Notifications + Socket.IO | Fully Addressed | Prod socket URL QA |
| Email for critical events | Leave/auth; not exhaustive | Partially Addressed | Complete matrix |
| SMS urgent alerts | Not implemented | Not Addressed | Twilio/MSG91 |
| Mobile push for managers | Web push partial | Partially Addressed | Cap Push + VAPID |

## Security / Access Control

| Real-World Need | Current Solution | Status | Recommendation |
| --- | --- | --- | --- |
| Backend-enforced RBAC | requirePermission on many routes | Partially Addressed | Close legacy holes |
| Settings UI matches ACL | Permissions tab placeholder | Not Addressed | Deep-link to UsersRolesPage |
| Protect debug endpoints | test-db, debug uploads, unauth push open | Not Addressed | Remove/gate |
| Hard delete preserves audit | findOneAndDelete incomplete cascade | Not Addressed | Soft-delete + legal hold |

## Half-solutions & over-engineering

Half-solutions: WFH request without approval; comp-off admin-only; recruitment list without create UI; approval workflows without leave auto-escalation; RoleHierarchy without API enforcement; web push alongside unauthenticated legacy push.

Over-engineering relative to reliability: Large HR Reports/Analytics surfaces that invent KPIs; SLA/Helpdesk/Succession/Workforce UIs ahead of core security and payroll honesty; OCR calendar import that returns hardcoded holidays.

# Section D: Industry Readiness Analysis

Permission/module structure is moderately flexible via system roles + RoleHierarchy UI, but API enforcement keys are hardcoded in permissions.constants.js. Industry packs cannot be toggled as feature flags per tenant today — modules are mostly always-on code paths. To sell as multi-industry SaaS: (1) tenant feature flags, (2) employment types, (3) custom role→permission mapping that actually hits requirePermission, (4) pluggable attendance/payroll strategies per industry.

| Industry | Required Roles/Workflows | Currently Supported? | Gap | Recommendation |
| --- | --- | --- | --- | --- |
| IT / Software | Flexible shifts, remote/WFH, skill tags, project allocation, contractor eng | Partial — WFH punch + WFH request + projects/tasks; no skill inventory; contractors=employees | No tech-stack tagging; WFH lacks approval; no bench management | Add skills model, WFH approval workflow, contractor employment type; keep projects module |
| Manufacturing | Shift attendance, biometric, OT/labor law, safety compliance | No — no shift roster, no biometric, OT limited, no safety module | Entire shop-floor stack missing | Shift scheduler + device middleware + OT rules + safety incidents; do not sell as-is |
| Retail | Multi-location staff, hourly wages, roster/scheduling | Partial — multi-org/tenant exists; no store roster or hourly timeclock product | No location roster, no tip/hourly payroll modes | Locations + shift templates + hourly payroll components |
| Healthcare | License/cert expiry alerts, on-call, HIPAA-like controls | No dedicated clinical credentials; documents exist but no expiry alerts; no PHI controls | Credentialing + on-call + stricter field encryption/access logs | Certification tracker + encryption + audit for PHI; BAA/HIPAA program outside product |
| BPO / Call centers | Shift rotation, real-time attendance, AHT/productivity | Attendance realtime-ish; no AHT/productivity; no shift rotation engine | Workforce management (WFM) gap | Integrate WFM or build shift + productivity metrics |
| Construction / Field | GPS attendance, site mapping, contractors | Geo-fencing exists (spoofable); no sites model; no contractor portal | Sites/projects geo zones + contractor ACL | Site entities, geofence per site, contractor role |
| Startups / SMB | Simple approvals, minimal hierarchy | Partial — can use employee+manager+HR; approval workflows configurable; RoleHierarchy overkill/confusing | Too many half-built modules (reports fake, recruitment 404) hurt SMB trust | Offer 'Essential' SKU: Auth, Employees, Attendance, Leave, basic Payroll; hide stub modules |

# Section E: Working / Not Working Status

Status key: ✅ Fully Working | ⚠️ Partially Working | ❌ Not Working | ⚠️ Needs manual testing. Brutally honest code-path verification — file existence ≠ working.

## Authentication & Session

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| Unified login | ✅ Fully Working | Login.jsx → unifiedLogin → JWT cookies; bcrypt + lockout | — |
| Logout | ✅ Fully Working | clearAuthCookies | — |
| Organization signup/login | ✅ Fully Working | organizationAuthController | Terms/privacy links may 404 |
| Admin register | ⚠️ Partially Working | Open when NODE_ENV !== production | Misconfig risk |
| Forgot / reset password | ⚠️ Partially Working | Hashed token path complete | Needs SMTP — manual |
| Session refresh | ⚠️ Needs manual testing Needs Manual Testing | Axios interceptor + refresh routes | Runtime QA |
| Frontend guards | ✅ Fully Working | ProtectedRoute + permissions | — |
| API middleware (overall) | ⚠️ Partially Working | Broad requirePermission coverage | Critical unauth gaps remain |
| MFA / SSO | ❌ Not Working | No TOTP/SAML/OAuth IdP | Absent |

## Employee Management

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| Add employee | ✅ Fully Working | Register → Employee.create; permission gated | Rigid enums |
| Employee list/search | ⚠️ Partially Working | Server regex; some filters client-only | — |
| Profile view / tabs | ✅ Fully Working | GET get-info + multi-tab UI | — |
| Soft terminate/status | ✅ Fully Working | PATCH terminate / update-status | — |
| Hard delete | ❌ Not Working | findOneAndDelete; payroll only cleaned | Orphans + audit loss |
| Bulk import/export | ❌ Not Working | No import; exportUtils is CSV | Missing |
| Profile photo DELETE | ❌ Not Working | No auth middleware on DELETE/GET | Security defect |

## Attendance

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| Clock in/out / breaks | ✅ Fully Working | Attendance.create/update server time | Soft window warnings |
| Geo-fencing | ⚠️ Partially Working | Haversine vs rules | Client-spoofable |
| Selfie capture | ⚠️ Partially Working | Base64 on doc | Not biometric |
| WFH punch + request | ⚠️ Partially Working | Punch + WfhRequestPanel + API; no approval | Informational only |
| Biometric | ❌ Not Working | No integration | Absent |
| Today status / regularization | ✅ Fully Working | APIs + UI; caps enforced | — |
| Holiday punch block | ⚠️ Partially Working | Calendar in analytics | Punch not blocked |
| Attendance PDF | ⚠️ Needs manual testing Needs Manual Testing | Route + isAuthenticated | IDOR scope live test |

## Leave Management

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| Apply / approve / cancel | ✅ Fully Working | Full chain + email + balance | — |
| Balance engine / policy CRUD | ✅ Fully Working | Engine + unit tests + UI | — |
| Admin balance adjust | ✅ Fully Working | LeaveTab PATCH | — |
| Leave encashment UI | ❌ Not Working | Component not in routes/index.jsx | API may work |
| Employee comp-off APIs | ❌ Not Working | compOffRouter never app.use'd | Dead |
| Auto-escalation | ❌ Not Working | No job | Absent |
| Soft-fail balance on apply | ⚠️ Partially Working | catch continues create | Integrity risk |

## Payroll

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| Generate + tax/PF/ESI | ✅ Fully Working | Real calculation helpers persist | CA sign-off |
| Employee payslip + PDF | ✅ Fully Working | History + generatePayrollPDF | — |
| Salary structure | ⚠️ Partially Working | CRUD for admin JWT | Finance may 403 |
| Bank disbursement | ❌ Not Working | paymentService mock-bank always success | Fake Paid |
| get-all-payroll auth | ❌ Not Working | isAuthenticated only | Salary leak |
| Payroll report page | ⚠️ Partially Working | Mixed live/hardcoded | — |

## Recruitment

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| List jobs/candidates | ⚠️ Partially Working | RecruitmentPage fetches APIs | Errors swallowed |
| Create/detail job UI | ❌ Not Working | Unregistered routes → 404 | API orphaned |
| Recruitment report | ❌ Not Working | Static/fake funnel | — |

## Performance

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| One-on-one | ✅ Fully Working | Routed pages + APIs | — |
| Performance tab score | ⚠️ Partially Working | Manual score only | ≠ appraisal |
| Reviews/goals/cycles APIs | ⚠️ Partially Working | Mounted routers | Manager auth often admin JWT |
| Appraisal / goals UI | ❌ Not Working | No SPA routes | Orphaned APIs |
| Performance report | ❌ Not Working | Hardcoded distribution/KPIs | Fabricated |

## Onboarding

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| HR onboarding CRUD | ⚠️ Partially Working | Pages + /admin/onboarding | — |
| Employee my onboarding | ❌ Not Working | Role/perm gate excludes employees | Unreachable |
| IT provisioning / offboarding | ❌ Not Working | Not implemented | — |

## Documents & ID

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| Employee docs + HR approve | ✅ Fully Working | multer + Document model + admin APIs | — |
| ID card generator | ✅ Fully Working | IdCardGenerator + APIs | — |
| ID card test-db | ❌ Not Working | Unauthenticated PII dump | Security |

## Reports

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| Compliance report | ❌ Not Working | Static constants only | No API |
| Attendance / Attrition / Recruitment reports | ❌ Not Working | Hardcoded/fake series | — |
| Headcount report | ⚠️ Partially Working | Some live; FTE split invented | — |
| Excel export | ❌ Not Working | CSV mislabeled | — |
| Core dashboards | ⚠️ Partially Working | Real APIs often | Errors → zeros |

## Notifications

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| In-app + socket | ✅ Fully Working | Notification model + UI + socket.io | — |
| Web push | ⚠️ Partially Working | Auth'd subscription + legacy unauth /api/push | VAPID |
| Transactional email | ⚠️ Partially Working | emailSender substantial | Incomplete matrix |
| SMS | ❌ Not Working | Flag only | — |

## Roles & Settings

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| Platform roles API ACL | ✅ Fully Working | /admin/platform-roles + permissions | — |
| Custom RoleHierarchy | ⚠️ Partially Working | CRUD Role docs | rbac.js unused by routes |
| Settings Permissions/Security tabs | ❌ Not Working | Placeholders | Theatre |

## Other modules

| Feature | Status | Evidence | Issue |
| --- | --- | --- | --- |
| Projects/tasks core | ✅ Fully Working | Admin + employee UIs + APIs | Delete TODO |
| Policies + approval workflows | ✅ Fully Working | CRUD + pending inbox | — |
| Calendar | ⚠️ Partially Working | Real holiday CRUD; OCR stub | — |
| Benefits / Learning / Engagement | ⚠️ Partially Working | Persist; ROI/360 stubs | — |
| Succession / Workforce | ⚠️ Partially Working | CRUD pages | Depth limited |
| Helpdesk | ❌ Not Working | List only; New dead; employees blocked | — |
| SLA UI | ❌ Not Working | Unrouted; /violations shadowed | — |
| Expenses UI | ❌ Not Working | API-only; Finance link 404 | — |
| Assets / shifts module | ❌ Not Working | Not in codebase | Absent |

# Section F: How to Fix — Solutions for Broken/Partial Features

Root cause + fix steps + code/approach + effort + cross-module impact.

| Module | Feature | Root Cause | Fix Steps | Suggested Code/Approach | Effort | Affects Other Modules? |
| --- | --- | --- | --- | --- | --- | --- |
| Payroll | Bank disbursement / mark Paid | paymentService.transferToBank always returns success with provider mock-bank | 1. Real payout adapter. 2. Mock behind PAYOUT_MODE. 3. Never Paid unless provider confirms. 4. Reconciliation job. | Strategy interface {transfer,getStatus}; on mock keep DisbursementPending + SIMULATED banner | Large | Yes — payroll status, payslips, finance reports |
| Payroll | GET get-all-payroll auth hole | PayrollRoutes uses isAuthenticated only | 1. requirePermission(PAYROLL_VIEW_ALL) or scoped handler. 2. Org+team filter. 3. Employee 403 test. | router.route('/get-all-payroll').get(requirePermission(PERMISSIONS.PAYROLL_VIEW_ALL), getAllPayrolls) | Quick | No — tightens only |
| Payroll | Salary structure finance 403 | isAdminAuthenticated vs finance UI | 1. Align to payroll RBAC permissions. | composeMiddleware with PAYROLL_EDIT | Medium | Possibly |
| Employee | Hard delete orphans | findOneAndDelete; payroll only cleaned | 1. Soft-delete. 2. Or cascade anonymize. 3. Legal hold block. | status:'deleted', deletedAt:new Date() | Medium | Yes — leave/attendance/auth |
| Employee | Bulk import/export | No import; CSV as Excel | 1. POST bulk-import. 2. Validate. 3. ExcelJS export. | Streaming CSV + batch insert | Large | Yes — register path |
| Leave | Soft-fail balance on apply | catch balanceError continues | 1. Return 503/409. 2. Do not create. 3. Test. | return sendError(res, 503, 'LEAVE_BALANCE_UNAVAILABLE', ...) | Quick | Yes — can block apply if engine down |
| Leave | CompOffRoutes unmounted | import without app.use | 1. app.use('/api/v1/both/comp-off', compOffRouter). 2. SPA tabs. | app.use('/api/v1/both/comp-off', compOffRouter); | Medium | Yes — leave balances |
| Leave | Encashment UI unrouted | LeaveEncashment.jsx orphaned | 1. Register route. 2. Link from hub. | <Route path='/leave-encashment' .../> | Quick | Touches payroll if paid |
| Leave | No auto-escalation | No SLA cron for leave | 1. Cron pending > SLA. 2. Escalate/notify. | Reuse SLA + node-cron | Large | Yes — approvals/notifications |
| Attendance | WFH no approval | Controller is informational email only | 1. Status pending/approved. 2. Manager approve API. 3. Optional auto-allow punch. | Extend wfhRequest.model + approvalWorkflow | Medium | Attendance rules |
| Attendance | Client-spoofable geo | Coords from client | 1. Reject if enforceGeo and invalid. 2. Size-limit selfie. | Validate lat/lng when rule.enforceGeo | Medium | Rules |
| Recruitment | Create/detail 404 | Routes never registered | 1. JobForm + Detail pages. 2. Register routes. 3. Wire APIs. | CRUD forms → /admin/recruitment/jobs | Large | Reports |
| Recruitment | Report fake | Static funnel rows | 1. Call analytics API. 2. Empty state. 3. Remove hardcodes. | useQuery recruitment-analytics | Medium | No |
| Performance | No appraisal UI | APIs orphaned | 1. Performance hub. 2. Cycles/goals routes. 3. Fix manager auth. | /performance/* route group | Large | Yes — analytics |
| Performance | Report fabricated | Hardcoded [2,8,24,12,4] | 1. Real aggregate. 2. EmptyState. 3. Remove matrix fabrication. | if (!ratings.length) return <EmptyState/> | Quick | No |
| Reports | ComplianceReport hardcoded | No fetch | 1. Compliance model/API or remove page. | ComplianceItem schema | Large | Compliance |
| Reports | Attendance/Attrition fake | Invented cells/series | 1. Bind summary APIs. 2. Empty states. | Map attendance.summary.* | Medium | No |
| Reports | exportToExcel is CSV | Wrong format | 1. exceljs. 2. Separate exportCSV. | workbook.xlsx.writeBuffer() | Medium | All exporters |
| Onboarding | My Onboarding unreachable | allowedRoles exclude employees | 1. Fix routes/index.jsx employee path. | Separate /onboarding/my for employees | Quick | No |
| Helpdesk | Dead New Ticket + employee blocked | No onClick; role gate | 1. Create modal. 2. Detail route. 3. Allow employees own tickets. | navigate(`/helpdesk/${id}`) | Medium | SLA |
| SLA | UI unrouted; /violations shadowed | No SPA route; route order wrong | 1. Register /admin/sla. 2. /violations before /:id. | router.get('/violations', ...) | Quick | Helpdesk |
| Expenses | UI 404 | No page; Finance links dead | 1. ExpensesPage. 2. Route. 3. Wire /both/expense. | List + approve like leave | Large | Payroll reimbursements |
| Security | Profile photo DELETE unauth | No middleware | 1. Auth. 2. Self or admin only. | router.delete(..., isAuthenticatedBoth, deleteProfilePhoto) | Quick | No |
| Security | ID cards test-db / debug uploads / push | Unauthenticated diagnostics | 1. Remove in prod. 2. Else admin+non-prod. | if (NODE_ENV==='production') disable | Quick | No |
| Security | Public /uploads static | app.use('/uploads') without auth | 1. Signed URLs. 2. Or auth middleware for sensitive docs. | Stream via authenticated download route only | Medium | Documents |
| Admin Settings | Permissions stubs | Placeholder; Manage Roles no-op | 1. navigate('/admin/platform-roles'). 2. Remove theatre. | onClick={() => navigate('/admin/platform-roles')} | Quick | No |
| Roles | Dual RBAC illusion | RoleHierarchy vs unused rbac.js | 1. Document platform roles as SoT. 2. Wire or deprecate hierarchy toggles. | Map Role toggles → PERMISSIONS or remove | Medium | Yes — all ACL |
| Calendar | OCR hardcoded | getCommonHolidays stub | 1. Real OCR or 501. 2. Label sample. | Return 501 until Vision API | Medium | Working days |
| Learning | Training ROI hardcoded | ₹5000 / ₹50 magic numbers | 1. Store costs. 2. Or remove widget. | course.cost * enrollments | Quick | No |
| Auth | sessionStorage org admin password | plaintext password for Add Employee autofill | 1. Stop storing. 2. Invite tokens. | Remove sessionStorage password | Quick | Add employee UX |
| Projects | Delete not wired | TODO in ProjectPage | 1. DELETE API. 2. Confirm modal. | axios.delete(`/v1/admin/project/${id}`) | Quick | Tasks cascade? |

# Section G: Security Audit Findings

Traced in code (not assumed from config alone). Cross-references Phase 1B enforcement findings. Risk: High = exploit/data breach/money impact; Medium = policy/compliance gap; Low = mitigated controls present.

| Category | Check | Status | Risk Level | Evidence | Recommendation |
| --- | --- | --- | --- | --- | --- |
| Authentication | Password strength policy | ⚠️ | Medium | inputValidation.js enforces 8+ with complexity on many auth routes; user.model only minlength 8; reset path weaker | Enforce same validator on all password set/reset paths; add zxcvbn |
| Authentication | Password expiry / reuse prevention | ❌ | Medium | No expiry or password history found | Store password hashes history; force rotate policy for admins |
| Authentication | MFA / 2FA | ❌ | High | No TOTP/SMS/authenticator in codebase | Add TOTP for org_owner/payroll_admin at minimum |
| Authentication | Session management (JWT expiry/refresh) | ⚠️ | Medium | Access ~1h, refresh ~30d; passwordChangedAt invalidation; no concurrent session limit; same JWT_SECRET for both | Separate refresh secret; session store/device limit; shorter refresh for privileged roles |
| Authentication | SSO (SAML/OAuth) | ❌ | High | Local email/password only | Enterprise IdP (SAML/OIDC) for SaaS sales |
| Authorization | Backend RBAC enforcement | ⚠️ | High | requirePermission + ROLE_PERMISSION_MAP real on many routes; legacy holes (get-all-payroll, photos, push, debug) | Inventory all routes; deny-by-default; close listed holes |
| Authorization | Frontend-only hiding | ⚠️ | High | ProtectedRoute real but insufficient alone — several APIs lack matching checks | Never rely on UI; add integration authz tests |
| Authorization | IDOR / cross-tenant access | ⚠️ | High | org context middleware sets orgId but not all queries filter; work-info findById without organizationId; test-db global Employee.find | Mandate organizationId on every tenant query; IDOR test suite |
| Authorization | Field-level salary restriction | ❌ | High | Managers lack PAYROLL_VIEW_ALL in matrix but get-all-payroll lets any authed user see visible payrolls + salary populate | Fix route auth; strip salary from populate for unauthorized |
| Data Protection | Encryption at rest (bank/Aadhaar/salary) | ❌ | High | financialDetails, nationalId, salary stored plaintext in Mongo | Field-level encryption (KMS); tokenize account numbers |
| Data Protection | Encryption in transit (HTTPS) | ⚠️ | Medium | App does not enforce HTTPS itself; depends on reverse proxy; cookies need Secure in prod | HSTS at edge; reject non-TLS in production config |
| Data Protection | File upload security | ⚠️ | High | Documents have fileFilter; /uploads served statically without auth; profile MIME-only | Authenticated download only; malware scan; block public static for PII |
| Data Protection | Data masking in logs/views | ⚠️ | Medium | logger exists; no systematic PAN/Aadhaar masking verified | Redact PII in queryLogger/email logs |
| Multi-Tenant | Tenant isolation | ⚠️ | High | Shared DB + organizationId filters (application-level); not Mongo RLS; bugs can leak | Helper that throws if org filter missing; periodic audit of findById |
| Application | SQL/NoSQL injection | ✅ | Low | Mongoose ORM + mongo-sanitize middleware | Continue; avoid $where / raw operators from user input |
| Application | XSS protection | ✅ | Low | xss middleware + Helmet; React escapes by default | Keep DOMPurify for any rich text |
| Application | CSRF protection | ✅ | Low | Global CSRF middleware + token store | Ensure SPA always sends token; verify cookie SameSite |
| Application | Rate limiting (login/sensitive) | ✅ | Low | loginLimiter + apiLimiter; skipped for /uploads | Add stricter limits on password reset and push |
| Application | Audit logs | ⚠️ | Medium | auditLog model + admin viewer; used in leave/expense/payroll/employeeManagement/attendanceRule — not auth, docs, WFH, photos, recruitment | Instrument all sensitive mutates; immutable storage |
| Compliance | GDPR export / right to be forgotten | ❌ | High | Org gdprConsent flags only; no subject export/erasure APIs | Data export package + anonymize cascade |
| Compliance | Local labor law packs | ⚠️ | Medium | India PF/ESI/TDS engines; not multi-jurisdiction | Country strategy modules |
| Compliance | Backup / DR process | ❌ | High | Not in application codebase (ops concern) | Document Mongo backups, RPO/RTO, restore drills |

## Backend vs frontend enforcement (explicit)

Core HR modules (leave approve, employee create, payroll process/publish, platform roles) enforce on BOTH frontend (ProtectedRoute + requiredPermissions) and backend (requirePermission). However, several high-impact endpoints are Frontend-irrelevant because they lack backend auth entirely or use isAuthenticated only — this is a security issue, not a UX gap. Treat as P0 before any external tenant data.

# Section H: Critical Issues

Bugs that can break production, leak/lose data, or mislead management — pulled from Sections E and G, sorted by severity.

| Severity | Issue | Detail |
| --- | --- | --- |
| P0 — Money | Mock bank marks payroll Paid | Operators believe salaries disbursed; paymentService.js always success. |
| P0 — Security | GET /admin/payroll/get-all-payroll under-authed | Any logged-in employee may see org payroll + salary fields. |
| P0 — Security | Unauthenticated profile-photo GET/DELETE | Anyone can fetch/delete avatars by ID. ProfilePhotoRoutes.js. |
| P0 — Security | Unauthenticated /api/push subscribe + send-test | Push spam/hijack. routes/push.js. |
| P0 — Security | Unauthenticated id-cards/test-db + /api/debug/uploads | PII sample dumps + filesystem listing. |
| P0 — Security | Public /uploads static serving | Guessable filenames expose documents/photos without auth. |
| P0 — Data integrity | Hard employee delete without cascade | Orphans leave/attendance/docs; destroys audit trail. |
| P0 — Decision risk | HR Reports fabricate compliance/attendance/performance/attrition/recruitment numbers | Leadership can act on fake gauges. |
| P1 — Leave integrity | Leave apply soft-fails if balance engine throws | Leave created without balance enforcement. |
| P1 — Broken paths | Recruitment create/detail, Expenses, SLA UI, employee onboarding, helpdesk create | 404/no-op product promises. |
| P1 — Comp-off | Employee CompOff router imported never mounted | Half-built feature. |
| P1 — ACL theatre | Admin Settings Permissions + unused rbac.js vs real platform roles | False sense of custom RBAC. |
| P1 — Field encryption | Bank/PAN/Aadhaar/salary plaintext at rest | SaaS breach impact High. |
| P2 — Secrets hygiene | Plaintext password in sessionStorage (orgAdminCredentials) | XSS exposure. |

## Dummy / mock data still in use

| Location | What |
| --- | --- |
| server/helpers/paymentService.js | Always-success mock-bank + MOCK-* references |
| vite_client/.../ComplianceReport.jsx | Entire report = static constants (2023 sample dates) |
| AttendanceReport.jsx | Hardcoded weeks; present 22/22; invented leave/late cells |
| PerformanceReport.jsx | Default rating 4.2; hardcoded distribution; fake matrix |
| AttritionReport.jsx | Chart fallbacks + fabricated series |
| RecruitmentReport.jsx | Static funnel / fake job rows |
| HeadcountReport.jsx | Invented ~85%/15% FTE/contract split |
| calendarUploadController.js | OCR returns hardcoded Indian holidays |
| learningController.calculateTrainingROI | Hardcoded ₹5000 / ₹50 economics |
| engagementController 360 | Placeholder aggregation |
| exportUtils.exportToExcel | CSV, not Excel |
| AdminSettings.jsx | Security/Permissions/Reports placeholder tabs |
| Employee Dashboard Todo.jsx | localStorage-only todos (not HRMS data) |
| wfhRequestController | Requests are informational — no approval state machine |

## Broken wiring (exists but disconnected)

| Item | Problem |
| --- | --- |
| compOffRouter | Imported in config/routes.js; never app.use'd |
| /recruitment/create-job, jobs/:id, candidates/:id | No React routes → 404 |
| /admin/expenses | Finance dashboard link → 404 |
| SLAManager.jsx | Never registered in routes/index.jsx |
| SLA GET /violations | Shadowed by /:id route order |
| LeaveEncashment.jsx | No SPA route |
| Goals / performance-review / review-cycle | APIs live; no primary SPA |
| Helpdesk New Ticket / View | Buttons without handlers |
| MyOnboardingPage | Route guards exclude employees |
| middlewares/rbac.js | Not imported by route mounts |
| WFH requests | API+UI exist; no approval / no link to leave workflows |

# Section I: Recommendations & Priority Roadmap

Fix order: P0 before any production traffic with real salaries or external tenants; P1 to make advertised modules usable; P2 for enterprise/multi-industry depth.

| Priority | Module | Action | Effort band |
| --- | --- | --- | --- |
| P0 | Security | Lock down get-all-payroll, photo DELETE/GET, push, test-db, debug, public /uploads | Hours |
| P0 | Payroll | Stop marking Paid on mock bank; label simulated payouts | Hours–days |
| P0 | Reports | Strip/disable fake Compliance/Attendance/Performance/Attrition/Recruitment KPIs | Hours |
| P0 | Employee | Replace hard delete with soft-delete | Hours |
| P1 | Leave | Fail closed on balance errors; mount CompOffRoutes; route encashment | Hours |
| P1 | Attendance | WFH approval workflow; stronger geo enforce | Days |
| P1 | Recruitment | Ship create-job + detail pages | Days |
| P1 | Helpdesk / Expenses / SLA | Wire UI routes + handlers; employee tickets | Days |
| P1 | Onboarding | Open My Onboarding to employees | Hours |
| P1 | Auth hygiene | Remove sessionStorage password; gate admin register | Hours |
| P1 | Roles | Document SoT ACL; deprecate unused rbac or wire it; add Auditor read-only role | Days |
| P2 | Security | MFA, SSO, field encryption, GDPR export/erasure, session limits | Weeks |
| P2 | Performance | Appraisal/goals SPA; fix manager auth | Weeks |
| P2 | Payroll | Real payout provider + reconciliation | Weeks |
| P2 | Industry | Feature flags + employment types + shift packs for multi-industry SaaS | Weeks–months |
| P2 | Leave | Auto-escalation / SLA | Days–weeks |
| P2 | Compliance | Real statutory filings tracker | Weeks |
| P2 | Notifications | SMS + complete email matrix + Cap push | Weeks |

## Recommended near-term sequencing

Week 1: P0 security patches (auth holes, public uploads) + stop mock Paid + strip/flag fake report pages.

Week 2: Leave fail-closed + mount comp-off + employee onboarding route + Settings stubs → real pages + soft-delete.

Week 3–4: Recruitment create/detail UI; Expenses list UI; Helpdesk create/view; SLA route fix; WFH approval.

Month 2: MFA for privileged roles; field encryption plan; real payout provider; Performance SPA; compliance tracker.

Month 3+: SSO, GDPR export/erasure, industry feature flags, auditor role, shift/biometric packs as SKUs.

## What this audit did not prove

Live Mongo under concurrent tenants, SMTP delivery in your environment, Capacitor store builds, real-office geofence accuracy, CA-signed tax compliance, and adversarial org-id isolation all need staging/manual/penetration tests before go-live sign-off.

## Status legend

✅ Fully Working / Implemented — complete chain verified in code; handles core errors/edges.

⚠️ Partially Working / Partial — happy path only, missing validation, weak auth scope, or FE/BE mismatch.

❌ Not Working / Missing — broken, dummy/hardcoded, missing handler, unmounted route, or UI-only.

⚠️ Needs manual testing — logic present but requires live app/SMTP/device proof.