HRMS Functionality Reality-Check Audit Report

Generated: July 15, 2026
Codebase: EMS (server + vite_client)

# Executive Summary

Method: Code-path tracing only (UI -> route -> controller -> model/DB write). No live HTTP/DB/SMTP runs were performed. Where runtime proof is required, features are marked as needing manual testing.

Verdict: Core operations (auth, employees, leave, attendance punches, payroll generation) are real end-to-end systems. A large outer layer (HR Reports, Settings->Permissions, recruitment create UX, appraisal UI, SMS, bank payout) is incomplete, cosmetic, or fabricated.

Whole-product rough estimate: 55-60% production-ready for an HRMS that claims full suite coverage. Treat Leave / Attendance punch / Employee core / Auth as the trustworthy spine; treat Reports, mock payroll payout, Settings permissions, Recruitment create, Appraisal, and SMS as not decision-safe.

# Feature Audit Table

| Module | Feature | Status | Evidence (file/route/function) | Issue / What's Missing |
| --- | --- | --- | --- | --- |
| Auth | Unified login | ✅ Fully Working | Login.jsx -> POST /api/v1/both/auth/login -> unifiedAuthController.unifiedLogin -> User/Employee/Org + JWT cookies | Real bcrypt + lockout; not stubbed |
| Auth | Logout | ✅ Fully Working | Header -> authSlice.logoutUser -> logout routes -> clearAuthCookies | Clears jwt/refresh/csrf |
| Auth | Org signup | ✅ Fully Working | OrganizationRegister.jsx -> POST /v1/organization/auth/register | Public by design |
| Auth | Admin signup | ⚠️ Partially Working | Register.jsx -> POST /v1/admin/auth/register | Open when not production; gated in prod |
| Auth | Employee signup (HR-created) | ✅ Fully Working | AddEmployee -> POST /v1/employee/auth/register + requireEmployeeCreate | Not a public self-serve path |
| Auth | Forgot password | ⚠️ Partially Working | ForgotPasswordEmail -> POST /password/forgot-password -> hashed token + Nodemailer | Needs SMTP env; needs manual verification |
| Auth | Reset password | ✅ Fully Working | ResetPassword -> POST /password/reset-password/:token | Logic complete; O(n) bcrypt over tokens (scale risk) |
| Auth | Session / refresh / expiry | ⚠️ Partially Working | Access ~1h + refresh cookies; axios 401->refresh | Wired in code; needs manual testing for role-cookie / refresh edge cases |
| Auth | Frontend route guards | ✅ Fully Working | ProtectedRoute.jsx + routes/index.jsx allowedRoles / requiredPermissions | Real checks after auth bootstrap |
| Auth | API auth middleware | ⚠️ Partially Working | isAuthenticated*, requirePermission, factory middleware | Present broadly; gaps (e.g. legacy payroll list) |
| Employee | Add employee | ✅ Fully Working | AddEmployee.jsx -> register endpoint -> Employee.create | Rigid hardcoded dept/title enums; custom titles can 400 |
| Employee | Edit work info | ⚠️ Partially Working | Details -> PUT /admin/employee/:id/work-info | Partial edit only; full-profile update path incomplete |
| Employee | Edit personal/self | ⚠️ Partially Working | PUT /both/profile-details/update-info | Self-update with field denylist |
| Employee | Soft deactivate / terminate | ✅ Fully Working | PATCH .../update-status, .../terminate | Soft status paths exist |
| Employee | Delete employee | ❌ Not Working | DELETE .../delete-employee/:id -> Employee.findOneAndDelete | Hard delete; only Payroll cleaned; leave/attendance/docs orphaned |
| Employee | Profile view | ✅ Fully Working | /employees/:id -> GET .../get-info/:id | Manager scoping exists |
| Employee | Search / filter | ⚠️ Partially Working | List ?search= server regex; status pills often client-side | Not full server-side filter suite |
| Employee | Bulk import | ❌ Not Working | No CSV/XLSX import UI or API found | Missing entirely |
| Employee | Bulk export | ❌ Not Working | No employee export API; exportUtils.exportToExcel is CSV | Not real Excel/bulk export |
| Employee | Admin Documents tab | ⚠️ Partially Working | Profile DocumentsTab largely view-only | Upload via My Documents / Documents&ID; admin tab weak |
| Attendance | Check-in | ✅ Fully Working | CheckInOut -> POST /both/attendance/clock-in -> Attendance.create (server time) | Window violations = warnings, still creates Present |
| Attendance | Check-out / breaks | ✅ Fully Working | clock-out + break routes -> attendance updates | Clock-out less validated than clock-in |
| Attendance | Geo fencing | ⚠️ Partially Working | Real navigator.geolocation + Haversine vs rules | Client-spoofable; enableSimplePunches can skip radius |
| Attendance | Camera / selfie | ⚠️ Partially Working | Canvas -> base64 in JSON on attendance doc | Not biometric; no multer; storage/DoS risk |
| Attendance | Biometric | ❌ Not Working | No fingerprint/face-match code | Not implemented |
| Attendance | Regularization | ✅ Fully Working | Employee/Manager UIs -> /both/attendance-regularization -> mutates Attendance on approve | Caps/current-month rules enforced |
| Attendance | Reports / PDF | ⚠️ Partially Working | Summary APIs + some PDF routes; real attendance data | HR Attendance Report page largely fake |
| Attendance | Holiday/weekend punch block | ⚠️ Partially Working | Calendar used in absent/rate math | Punch not blocked on weekends/holidays |
| Leave | Apply leave | ✅ Fully Working | LeaveApplication -> POST /employee/leave/create-leave -> Leave.save + notify | Full chain |
| Leave | Approve / reject | ✅ Fully Working | LeaveManagement -> PUT /admin/leave/update-leave-status/:id -> email + balance recalc | Manager/HR scoping |
| Leave | Cancel leave | ✅ Fully Working | PUT /employee/leave/cancel/:id | Restores via balance engine |
| Leave | Balance calculation & persist | ✅ Fully Working | leaveBalanceEngine.calculateBalance -> LeaveBalance save; leaveBalanceResponseHelper | Real engine, not mock arrays |
| Leave | Soft-fail balance on apply | ⚠️ Partially Working | leaveEmployeeController.createLeave catch logs & continues | Can create leave if engine throws |
| Leave | Policy / types CRUD | ✅ Fully Working | /admin/leave-policy + leavePolicyController | Gated HR/Admin/Exec |
| Leave | Admin balance adjust (LeaveTab) | ✅ Fully Working | LeaveTab -> PATCH balance + carry-forward | Persists + access checks |
| Leave | Email on status change | ⚠️ Partially Working | leaveEmailHelper / emailSender + in-app notify | Needs SMTP; in-app path coded |
| Leave | Leave calendar UI | ⚠️ Partially Working | Org calendar for working days exists | Dedicated leave-request calendar UX thin |
| Payroll | Salary structure CRUD | ⚠️ Partially Working | SalaryStructureManager -> /admin/salary-structure | API uses stricter isAdminAuthenticated; finance UI may 403 |
| Payroll | Generate / process payroll | ✅ Fully Working | generate-bulk -> Payroll docs; tax helpers | Real calc path |
| Payroll | Tax / PF / ESI / deductions | ✅ Fully Working | payrollGenerationHelper + incomeTaxCalculation.js | Logic real; compliance needs live verification |
| Payroll | Employee payslip history | ✅ Fully Working | EmployeePayroll -> /employee/payroll/* | 404 if no published slip (no auto-create) |
| Payroll | Payslip PDF download | ✅ Fully Working | download -> generatePayrollPDF (real buffer) | Gated until paid/finalized rules |
| Payroll | Bank disbursement / Paid | ❌ Not Working | paymentService.transferToBank always mock-bank + MOCK- refs | Marks Paid with fake money movement |
| Payroll | Legacy list all payrolls | ❌ Not Working | GET /admin/payroll/get-all-payroll -> isAuthenticated only | Non-manager employees can see all visible org payrolls |
| Recruitment | List jobs / candidates | ⚠️ Partially Working | RecruitmentPage -> admin/both recruitment APIs | Errors often swallowed |
| Recruitment | Create job posting (UI) | ❌ Not Working | Button -> /recruitment/create-job — no React route | API POST exists; UI dead-ends |
| Recruitment | Interviews / offer letters | ⚠️ Partially Working | Controller routes for schedule/offer | No dedicated UI; needs manual API testing |
| Performance | Review / goals / cycles APIs | ⚠️ Partially Working | /both/performance-review, goal, review-cycle mounted | Backend present |
| Performance | Goals / appraisal UI | ❌ Not Working | No routes in routes/index.jsx for goals/reviews | APIs orphaned |
| Performance | Employee Performance tab | ⚠️ Partially Working | PerformanceTab.jsx editable score + stats | Manual score != full appraisal cycle |
| Dashboards | Admin / HR / Employee KPIs | ⚠️ Partially Working | Respective dashboards -> real admin/employee APIs | Failures often -> empty arrays (looks like zero) |
| Dashboards | Executive / Administration | ⚠️ Partially Working | DashboardAdministration.jsx -> /admin/executive/* aggregates | Real aggregates; predictive = naive linear fit |
| Reports | Headcount | ⚠️ Partially Working | Analytics + employees | FTE/Contract bars = count * 0.85 / 0.15 invented |
| Reports | Attrition | ❌ Not Working | AttritionReport.jsx | Fake fallbacks [4,3,5,...]; Retirement/Termination fabricated |
| Reports | Attendance (HR report page) | ❌ Not Working | AttendanceReport.jsx | Hardcoded weeks; present: 22/22; fake absenteeism % |
| Reports | Performance report | ❌ Not Working | PerformanceReport.jsx | Default 4.2, fake matrix/distribution |
| Reports | Recruitment report | ❌ Not Working | RecruitmentReport.jsx | Static funnel / fake REQ rows |
| Reports | Compliance report | ❌ Not Working | ComplianceReport.jsx COMPLIANCE_GAUGES constants | No API |
| Reports | Payroll report | ⚠️ Partially Working | payroll-reports statistics API | Some trends still hardcoded |
| Reports | Excel export | ❌ Not Working | exportUtils.exportToExcel -> CSV | Not XLSX |
| Notifications | In-app | ✅ Fully Working | Notification model + UI + socket | Real UI->API->DB |
| Notifications | Socket.IO realtime | ✅ Fully Working | websocket.js + socket.io-client | Needs URL alignment; env verify |
| Notifications | Push (web) | ⚠️ Partially Working | push subscription routes + service | Needs VAPID + permission |
| Notifications | Transactional email | ⚠️ Partially Working | emailSender.js (leave/welcome/auth) | Not wired for all notification types; SMTP required |
| Notifications | SMS | ❌ Not Working | No Twilio/msg91/sender in server | Settings/schema mentions only |
| Roles | Platform roles + API ACL | ✅ Fully Working | /admin/platform-roles + requireAnyPermission | Real enforcement path |
| Roles | Admin Settings -> Permissions | ❌ Not Working | PermissionsSettings static card; Manage Roles no onClick | Cosmetic |
| Roles | Legacy RoleHierarchy toggles | ⚠️ Partially Working | Saves Role docs via /admin/roles | middlewares/rbac.js not imported by any route — cosmetic for API ACL |
| Documents | Employee upload / download / soft-delete | ✅ Fully Working | multer -> server/uploads/documents + Document (+ binary) | Auth download; soft delete |
| Documents | HR approve/reject | ✅ Fully Working | /admin/documents | Permission-gated |
| Documents | Storage paths | ⚠️ Partially Working | Canonical + legacy path resolvers | Dual-path ops confusion |
| Forms | Add employee validation | ⚠️ Partially Working | express-validator create path | Rigid enums hurt real orgs |
| Forms | Attendance clock-in validation | ⚠️ Partially Working | Weak schema (lat/lng/image optional/unchecked) | Spoof / oversized base64 risk |
| Org / Admin | Calendar, ID cards, attendance rules, policies, approvals | ⚠️ Partially Working | Routes + UIs mounted under Admin | Depth uneven; calendar OCR placeholder noted in code |
| Other | Projects / tasks | ✅ Fully Working | Admin project + both task routes + UIs | Core product feature |
| Other | Announcements | ✅ Fully Working | Sent announcements + dashboard fetch | Real |
| Other | Comp-off (employee) | ❌ Not Working | CompOffRoutes.js imported in routes.js but never app.use'd | Only /admin/comp-off mounted |
| Other | Expenses | ❌ Not Working | Expense API exists | No frontend route |
| Other | Assets / Shifts | ❌ Not Working | Not found | Absent |
| Other | Onboarding / L&D / Engagement / Benefits / Helpdesk / Succession / Workforce | ⚠️ Partially Working | HR pages + matching APIs | Uneven depth; some placeholders (e.g. 360 feedback) |

# Critical Bugs

Mock bank marks payroll Paid — server/helpers/paymentService.js always succeeds with provider: mock-bank. Operators can treat salaries as disbursed when no money moved.

Payroll data leak — GET /api/v1/admin/payroll/get-all-payroll uses only isAuthenticated. Non-manager employees get all isVisible: true payrolls with amounts and employee salary fields.

Hard employee delete — deleteEmployee uses findOneAndDelete; only payroll is cleaned. Attendance, leave, documents, and related records orphan/lose referential integrity; audit trail destroyed.

Leave apply soft-fails balance check — if leaveBalanceEngine.calculateBalance throws, leave is still created (leaveEmployeeController.js ~192-199).

HR Reports look real but fabricate numbers — Compliance/Attendance/Performance/Recruitment/Attrition pages use hardcoded charts/KPIs — high risk of bad HR decisions.

Dual RBAC illusion — Platform permissions enforce APIs; Admin Settings Permissions + unused rbac.js pretend to. False sense of security.

Plaintext password in sessionStorage — orgAdminCredentials.js stores org-admin password for Add Employee autofill (XSS/session exposure).

# Dummy / Mock Data Still in Use

| Location | What |
| --- | --- |
| server/helpers/paymentService.js | Always-success mock bank + MOCK-* refs |
| vite_client/.../ComplianceReport.jsx | Entire report = static constants |
| AttendanceReport.jsx | Hardcoded weeks, fake present/leave/late cells, fake KPIs |
| PerformanceReport.jsx | Default rating 4.2, fake distributions |
| AttritionReport.jsx | Chart fallbacks + fabricated series |
| RecruitmentReport.jsx | Static funnel / fake job rows |
| HeadcountReport.jsx | Invented 85%/15% FTE/contract split |
| AdminSettings.jsx | Permissions / Reports settings placeholders |
| exportUtils.exportToExcel | CSV, not Excel |
| Engagement 360 / calendar OCR | Self-described placeholders in backends |
| Payslip org fallback name | Default brand string if org missing |

# Broken API / Wiring Connections

| Connection / Feature | Problem |
| --- | --- |
| Navigate to /recruitment/create-job | No React route registered |
| Employee compOffRouter | Imported in config/routes.js, never mounted -> employee endpoints 404 |
| Goals / performance-review / review-cycle | APIs live; no primary SPA routes |
| Expense API | Backend only; no /expense page |
| Admin Settings Manage Roles | Button does nothing |
| SMS | No sender implementation |
| Notification manager -> email for all events | Partial; most events in-app only |
| middlewares/rbac.js | Dead code relative to route mounts |
| Salary structure for finance-only users | UI may allow; API often isAdminAuthenticated only |

# Missing Error Handling

Dashboard hooks: errors collapse to []/{} -> silent zeros.

RecruitmentPage fetch: quiet empty UI on failure.

HR report pages: empty analytics -> show fake charts instead of no data.

Leave create: balance-engine errors logged, flow continues.

Workflow init failure on leave create: leave can exist without workflow (logged).

Attendance window violations: soft warnings, not hard blocks.

Payroll controllers: some raw error.message returned to clients.

Many placeholder Settings buttons: no loading, toast, or navigation.

# Security Issues

| Severity | Finding |
| --- | --- |
| High | Under-authed get-all-payroll payroll exposure |
| High | Mock disbursement treated as Paid in product status machine |
| High | Hard delete without cascade / soft-delete |
| Medium | Password in sessionStorage |
| Medium | Open admin registration outside production |
| Medium | Client-spoofable geo + optional selfie as evidence |
| Medium | Legacy RoleHierarchy / Settings Permissions look like ACL but don't bind APIs |
| Low-Med | Reset-password O(n) bcrypt scan |
| Note | httpOnly JWT + CSRF design is relatively sound vs localStorage-only tokens |

# Overall Completion % per Module

| Module | Est. % | Notes |
| --- | --- | --- |
| Authentication & Authorization | 75% | Solid login/guards; refresh/email/password storage edges |
| Employee Management | 65% | CRUD mostly real; delete dangerous; no bulk I/O |
| Attendance | 70% | Punch/regularization real; no biometric; holiday not enforced on punch |
| Leave Management | 80% | Strongest domain module; soft-fail balance + SMTP caveats |
| Payroll | 55% | Calc/PDF real; bank payout fake; auth hole on list |
| Recruitment | 40% | APIs partial; create-job UI broken |
| Performance / Appraisal | 20% | Backend skeleton; almost no product UI |
| Reports & Dashboard | 45% | Dashboards mostly real APIs; HR Reports largely fake |
| Notifications | 55% | In-app/socket/push real-ish; SMS none; email partial |
| Roles & Permissions / Admin Settings | 50% | Platform roles real; Settings permissions UI theatre |
| File Uploads & Documents | 70% | Wired multer+DB; admin profile UX gaps |
| Forms & Validations | 60% | Present on core paths; attendance/geo weak |
| Adjacent (Onboarding/L&D/etc.) | 45% | Pages+APIs exist; uneven; some stubs |
| Comp-off / Expenses / Assets | 15-30% | Broken mount / API-only / absent |

# What This Audit Did Not Prove

Live Mongo persistence under concurrent users, SMTP delivery, Capacitor mobile punch flows, geofence in real offices, tax filing compliance, and multi-tenant isolation under adversarial org IDs all need manual/staging tests before a go-live sign-off.

# Status Legend

✅ Fully Working — full chain (UI -> API -> DB) verified, handles errors/edge cases.

⚠️ Partially Working — happy path only, UI without backend, or missing validation/error handling.

❌ Not Working — broken, dummy/hardcoded data, missing handler, or UI-only with no backend.